Planning PhaseProject

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points) – AI Study Buddy

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6177 |
| Project Name | AI Study Buddy |
| Maximum Marks | 5 Marks |

Project Backlog, Sprint Schedule, and Estimation (4 MaProductrks)

Use the below template to create the product backlog and sprint schedule for AI Study Buddy.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Login | USN-1 | As a student, I can create an account and log in securely to use AI Study Buddy. | 3 | High |  |
| Sprint-1 | User Profile | USN-2 | As a student, I can create and update my study profile with my subjects and learning preferences. | 2 | Medium |  |
| Sprint-1 | Study Material Management | USN-3 | As a student, I can upload or add study materials so that the system can organize them for learning. | 3 | High |  |
| Sprint-2 | AI Study Assistance | USN-4 | As a student, I can ask questions and receive simple AI-generated explanations for difficult topics. | 5 | High |  |
| Sprint-2 | Quiz Generation | USN-5 | As a student, I can generate quizzes from my study materials to practice a topic. | 3 | High |  |
| Sprint-3 | Progress Tracking | USN-6 | As a student, I can view my quiz scores and study progress on a dashboard. | 3 | Medium |  |
| Sprint-3 | Personalized Study Plan | USN-7 | As a student, I can receive a personalized study plan based on my subjects and available study time. | 4 | High |  |
| Sprint-4 | Reminders & Notifications | USN-8 | As a student, I can receive study reminders and notifications for planned learning activities. | 2 | Medium |  |
| Sprint-4 | Dashboard & Reports | USN-9 | As a student, I can view my learning summary, completed activities, and overall progress. | 3 | Medium |  |

Tracker, Velocity & Burndown Chart: (4 Marks) – AI Study Buddy

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 20 | 06 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 07 Oct 2026 | 12 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 13 Oct 2026 | 18 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |

:Velocity

For AI Study Buddy, imagine a 10-day sprint duration and a team velocity of 20 story points per sprint. The average velocity (AV) can be calculated as story points completed per day.

Burndown Chart:

A burndown chart for AI Study Buddy is a graphical representation of the remaining work versus time. It helps the team track sprint progress and identify whether planned tasks are being completed on schedule. software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts